## Slide 1: Phillips Traffic Safety – Intersection Improvements
Pre-Construction Public Meeting (Virtual)
June 4, 2025, 4:00 PM – 5:00 PM

## Slide 2: Welcome - Agenda
Introductions
  Nguyen Nguyen – Construction Engineer
Overview of Using Microsoft Teams
Project Overview
  Background, scope and budget
Construction Overview
  Construction schedule, detour, traffic control & access, coordinated work, encroachments, and working hours.
What to Expect During Construction
Communication
Questions and Concerns

## Slide 3: Overview of using Microsoft Teams - How to ask a question
Click the “Ask a question” button in the lower right corner
“Ask a Question” Button

## Slide 4: - How to pause or exit the meeting
Click the pause button in the lower left to pause your viewing of the meeting
Exit the event by closing the browser window
Pause
Button
Exit

## Slide 5: Project Overview
Location:
  Intersections of East 24th Street at Elliot Ave South, 10th Ave South, and 11th Ave South
  East 25th Street & Chicago Ave South, East 28th Street & Chicago Ave South, and East 28th Street & 10th Ave South
This Federal project will include:
_ Bituminous and concrete surfacing
_ ADA and crossing improvements
_ New concrete curb and gutter
_ A concrete bike trail
_ Traffic signal system upgrades
_ Water and sewer improvements
_ Updated landscaping

## Slide 6: Project Scope
Scope of work includes:
  Intersection improvements (bump-outs and ADA) at 6 intersections
  Signal reconstruction at 28th & 10th
  Pedestrian crossing beacon at 25th & Chicago
  Utility improvements (storm and water)
  Green stormwater infrastructure and trees
  New pavement markings and striping
Estimated Total Project Cost: $ 1.8 Million

## Slide 7: Construction Overview
Construction anticipate start date: June 11, 2025
Contractor: Ti-Zack Concrete LLC
Substantially completion date: Late October 2025
  Subject to Change:
    Weather
    Unforeseen circumstances
See Website for Current Information
  https://www.minneapolismn.gov/government/projects/phillips/
  Sign up for e-mail update
Schedule

## Slide 8: Detour: 11th Ave S, Franklin Ave, and Chicago Ave S

## Slide 9: Bus detour
Metro Transit website has the most current information about route and schedule changes.
http://www.metrotransit.org

## Slide 10: Traffic Control and Access
24th Street E. and the intersections of Elliot, 10th, and 11th Avenues S. will be closed to through traffic. All other intersections will remain open but will have fewer lanes of traffic during construction.
  Local access for resident will be maintained.
There will be times that will be difficult to access into and out of the area.
  We will work with you on individual access into your property.
Access to driveways will be closed for short periods during driveway apron concrete placement.
  We will coordinate with property owners.
  We will ask you to park another location for 7-8 days.

## Slide 11: Coordinated Work
Contractor (removals, water, storm sewer, asphalt, concrete, signal, signage, and striping…)
Xcel Energy: relocating the power poles
CenturyLink/Lumen: adjusting their handholes
Minneapolis Park Board (new trees in spring)

## Slide 12: Hours of Operation
Standard Hours: 7:00 a.m. to 6:00 p.m.
Monday - Friday
Work outside of Standard Hours and Days requires a permit in advance.

## Slide 13: Right of Way Encroachments
Please note that the City right of way extends beyond the back of the existing sidewalks.
Right-of-Way
(2’ - 4’ behind the sidewalk)
The purpose of this information is to notify you that any private.
- Sprinkler Systems
Please relocate/remove these items from the construction area before the construction begins.
Decorative items in the ROW are the responsibility of the homeowner
- Decorative pavers
- Flowers/shrubs or any other Special Items

## Slide 14: What to expect during construction

## Slide 15: Construction Operations…
Road Closure and Detour
Local Access to be Maintained

## Slide 16: Construction Operations…
Utility Work (Storm & Water)

## Slide 17
Construction Operations…
Asphalt Surfacing

## Slide 18
Construction Operations…
Curb and Gutter

## Slide 19: Construction Operations…
Green Infrastructure

## Slide 20: Forming and Pouring Driveways
Construction Operations…

## Slide 21
Temporary Driveway Ramps
Construction Operations…

## Slide 22: Raising Manholes
Construction Operations…

## Slide 23: Construction Operations…
Final Asphalt/Concrete Resurfacing and Striping

## Slide 24: Communication
Weekly updates – Through GovDelivery email
Sign up for e-mail update from project website
Bi-weekly Stakeholder meetings
Next virtual meeting will start on June 20, 9:00 a.m.
Project website:
https://www.minneapolismn.gov/government/projects/phillips/

## Slide 25: How to sign up for the project updates https://www.minneapolismn.gov/government/projects/phillips

## Slide 26: Contact information
City of Minneapolis – Public Works
Construction Engineer:
Nguyen Nguyen 612-875-8727
Nguyen.nguyen@minneapolismn.gov
David Juliff 612-599-3948
Djuliff@becivil.net
Chief Field Inspector:
Noah Morrick 612-394-8900
Noah.morrick@minneapolismn.gov
  Contractor: Ti-Zack Concrete LLC
    Project Manager: Eric Wilaby, 320-333-9176 Ewilaby@TiZack.com
    Superintendent: Jayden Houn, 507-602-0221
    JHoun@TiZack.com

## Slide 27: Questions?

## Slide 28
Click the “Ask a question” button in the lower right corner
“Ask a Question” Button